Wing Commander Prophesy

Art Milestones

4/8/97 - Weston Giunta

January Milestones 01/31/97 			% Completed		Due Date

Conceptualization:

Complete Confed Fighter & Cap Ship design	100%		1/31/97

Continue Alien Fighter & Cap Ship design		100%		1/31/97

Complete Confed Misc.				100%		1/31/97

Continue Alien Misc.					100%		1/31/97

Continue Kilrathi Misc.				100%		1/31/97

Continue Set Design					100%		1/31/97

Modeling:

Continue Confed Fighters & Cap Ships		100%		1/31/97

Continue Alien Fighters & Cap Ships		100%		1/31/97

Continue Confed Misc.				100%		1/31/97

Continue Alien Construction				100%		1/31/97

February Milestone 02/28/97

Conceptualization:

Complete Alien Fighter & Cap Ship design		100%		2/28/97

Complete Alien Misc.					100%		2/28/97

Continue Kilrathi Misc.				100%		2/28/97

Complete Set Design					100%		2/28/97

Begin PDA/Gameflow sketches			100%		2/28/97

Modeling:

Complete Alien Construction				100%		2/15/97

Continue Confed Fighters & Cap Ships		100%		2/28/97

Continue Alien Fighters & Cap Ships		100%		2/28/97

Continue Confed Misc. 				100%		2/28/97

Continue Alien Misc. 					100%		2/28/97

Begin Kilrathi Objects				100%		2/28/97

Begin Set Construction				100%		2/28/97

March Milestone 03/31/97				% Completed		Due Date

Conceptualization: Complete!			100%			3/31/97

Modeling:

Continue Confed Fighters & Cap Ships		100%			3/31/97

Continue Alien Fighters & Cap Ships		100%			3/31/97

Continue Confed Misc.				100%			3/31/97

Continue Alien Misc.				100%			3/31/97

Continue Kilrathi Objects				100%			3/31/97

April Milestones, 04/30/97

Modeling:

Complete Cinematic Models

Confed Fighters & Cap Ships			100%			4/30/97

Complete Set Construction			100%			4/30/97

Complete Confed Misc. 				100%			4/30/97

Continue Alien Fighters & Cap Ships		100%			4/30/97

Continue Alien Misc.				100%			4/30/97

Complete Kilrathi Cinematic Objects		100%			4/30/97

Begin Gameflow/Menu Systems			100%			4/30/97

Poly construction on Hold (30% complete)	100%			4/30/97

Animation Begins					100%			4/11/97

Begin Intro/Trailer				100%			4/11/97

May Milestones 05/31/97

Modeling:

Complete Alien Fighters & Cap Ships		100%			5/31/97

Complete Alien Misc.				100%			5/31/97

(all cinematic models complete)

Animation:

Complete Intro/Promo 			100%			5/25/97

Animation 50% complete			100%			5/30/97

June Milestones 06/30/97				% Complete		Due Date

Complete Animation				100%			6/30/97

July Milestone 07/31/97

Resume remaining Poly Models		100%			7/31/97

August Milestone 08/31/97

Complete Gameflow/Menu Systems		100%			8/31/97

Complete Polies				100%			8/31/97

September Milestone 09/30/97

Redos and refinements as needed		100%			9/30/97

October Milestone 10/31/97

Redos and refinements as needed		100%			10/31/97