Hugh David

Required for BETA

IPX Communication Link

Serial Communication Link

Hard Point Text Display Tool

Mesh Texture Text Display Tool

Required for ECTS

Explosions 2D and 3D

Shield Effects

Armor Hit Effect

Fire From Damaged Ships

Lens Flares

Main Menu

Required for BETA

Cloaking Effect

Remaining Tasks

Hazing / Nebula Effect

Lights (bolts, explosions, engines)

Credits

Damaged Textures

Hardware Effects

Software Effects

Jason Hughes

Required for ECTS

Plasma Cannon Cluster Maneuver

AI Maneuvers

AI Maneuver Selection

AI Check Collision

AI Heuristic Avoid Collision, not Recorded

Comms Sent at Proper Times

Required for BETA

AI Docking

AI When To Attack Capital Ships

AI Attack Capital Ship Components

AI Minelayers

Traitor AI

Difficulty Level Option (Rookie, Veteran, and Ace distinct levels)

Pilot skill attributes

Remaining Tasks

AI Check Enemy

Tri-Ray Bomber Multi-Ship Maneuver

Tri-Ray Torpedo Multi-Ship Maneuver

Tri-Ray Mine Lyaer Multi-Ship Maneuver

AI MED Commands Implemented

AI System Maintenance

Pete Shelus

Required for ECTS

Vampire

Squid

Moray

Manta

Midway

Marlin

Cockpit Beams

Cockpit HUDs

Bitchin’ Betty

Missile Decoys

Turrets

Capital Ship Collisions

Required for BETA

Tractor Beam Effect

Targeting Disc

Alien Worm Hole

Gun System

Missile System

Player Comm System

Ship/Object Damage and Repair

Power Distribution

Afterburners

Targeting System

In Flight Rearming

Wasp Tail

Panther Pod

Capital Ships

Input Device Option

Graphic Detail Option

Remaining Tasks

Cloaking Device

Power Ups

Articulated Fighter / Bomber Parts

Swarmer Missiles

Turret Buoys

Jump Buoys

Andy Sommers

Required for ECTS

Briefings Match with Movies

Final Debriefings / Mission Objective System

Navigational Map

Debris (better art)

Missile Trails

Game Engine Launch Sequence

Game Engine Landing Sequence

Player Death Camera Sequence

Textured Space Background

Improve Apparent Load Times

Player can land on Midway

Required for BETA

Jump Effect

Player can land on Relay Station

“Jump into Action Sphere” mission command

Alien Pick Up Game Engine Cut Sequence

Object Camera

Target Camera

Missile Camera

Victim Camera

Auto Save and Load

Load / Save Game

Invulnerability Option

Camera Options

Remaining Tasks

Virtual Keyboard Editor

Object Viewer

Simulator

CD Switching

Game Engine SAR Pickup

Game Engine Pilot Eject

Stats Screen for All Missions

Fields (Asteroids)

Message Plaque System with Back Buffer