# Hugh David

## Required for BETA

- IPX Communication Link

- Serial Communication Link

- Hard Point Text Display Tool

- Mesh Texture Text Display Tool

## Required for ECTS

- Explosions 2D and 3D

- Shield Effects

- Armor Hit Effect

- Fire From Damaged Ships

- Lens Flares

- Main Menu

## Required for BETA

- Cloaking Effect

## Remaining Tasks

- Hazing / Nebula Effect

- Lights (bolts, explosions, engines)

- Credits

- Damaged Textures

- Hardware Effects

- Software Effects

# Jason Hughes

## Required for ECTS

- Plasma Cannon Cluster Maneuver

- AI Maneuvers

- AI Maneuver Selection

- AI Check Collision

- AI Heuristic Avoid Collision, not Recorded

- Comms Sent at Proper Times

## Required for BETA

- AI Docking

- AI When To Attack Capital Ships

- AI Attack Capital Ship Components

- AI Minelayers

- Traitor AI

- Difficulty Level Option (Rookie, Veteran, and Ace distinct levels)

- Pilot skill attributes

## Remaining Tasks

- AI Check Enemy

- Tri-Ray Bomber Multi-Ship Maneuver

- Tri-Ray Torpedo Multi-Ship Maneuver

- Tri-Ray Mine Lyaer Multi-Ship Maneuver

- AI MED Commands Implemented

- AI System Maintenance

# Pete Shelus

## Required for ECTS

- Vampire

- Squid

- Moray

- Manta

- Midway

- Marlin

- Cockpit Beams

- Cockpit HUDs

- Bitchin’ Betty

- Missile Decoys

- Turrets

- Capital Ship Collisions

## Required for BETA

- Tractor Beam Effect

- Targeting Disc

- Alien Worm Hole

- Gun System

- Missile System

- Player Comm System

- Ship/Object Damage and Repair

- Power Distribution

- Afterburners

- Targeting System

- In Flight Rearming

- Wasp Tail

- Panther Pod

- Capital Ships

- Input Device Option

- Graphic Detail Option

## Remaining Tasks

- Cloaking Device

- Power Ups

- Articulated Fighter / Bomber Parts

- Swarmer Missiles

- Turret Buoys

- Jump Buoys

# Andy Sommers

## Required for ECTS

- Briefings Match with Movies

- Final Debriefings / Mission Objective System

- Navigational Map

- Debris (better art)

- Missile Trails

- Game Engine Launch Sequence

- Game Engine Landing Sequence

- Player Death Camera Sequence

- Textured Space Background

- Improve Apparent Load Times

- Player can land on Midway

## Required for BETA

- Jump Effect

- Player can land on Relay Station

- “Jump into Action Sphere” mission command

- Alien Pick Up Game Engine Cut Sequence

- Object Camera

- Target Camera

- Missile Camera

- Victim Camera

- Auto Save and Load

- Load / Save Game

- Invulnerability Option

- Camera Options

## Remaining Tasks

- Virtual Keyboard Editor

- Object Viewer

- Simulator

- CD Switching

- Game Engine SAR Pickup

- Game Engine Pilot Eject

- Stats Screen for All Missions

- Fields (Asteroids)

- Message Plaque System with Back Buffer