file: $/wc5/doc/technical/hugh/hughtask.doc

description: hugh's tasks listed for TDD.

author: hugh david, (c) origin systems, 1997

version: draft

_____________________________________________________________________________________

task name:	auto / manual take-off and landings

time scheduled:	1/2 of june

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- auto, take-off: position ship in ready position for take-off. work with ai / mission code to start ship in spaceflight.

- auto, landing: work with ai / mission code to bring ship into landing-ready position. deal with any necessary clearance nonsense. dock.

- manual: make sure player is following correct procedures.

checklist (what we'll see and how to determine task completion ):

- auto: player can easily (automatically) get out into space, and rest after a mission as the computer pilots them back in again.

- manual: player is forced to follow stringent procedures regarding the take-off and landing manoeuvres.

comments:

- study previous wing games. get designer opinions ... they have lots of good ideas.

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	call-sign screen

time scheduled:	1/5 feb + 1/5 july

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- display menu screen with text edit box.

- get user input of their name / call-sign.

- store name / call-sign in appropriate place for rest of game code to use.

checklist (what we'll see and how to determine task completion ):

- player can enter a name and the game will use it to "talk" to them.

comments:

- work with designers & their ideas.

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	in-flight comms. data integration

time scheduled:	1/3 may

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- work with / specify data formats for in-flight comms.

- work with low-level file / data i/o code.

- be aware of seek times & transfer rates of storage media.

- describe how video/audio/text will be stored & loaded.

- use movie player, audio player, language & font systems to play/display data.

- work with video, audio & translations departments to ensure latest data is in place.

checklist (what we'll see and how to determine task completion ):

- in-flight comms. will look, sound & read perfect !

comments:

- learn from, and, if possible, improve on methods used in previous wing games.

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	credits

time scheduled:	1/2 august

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- define data format for credits' data.

- multimedia credits playing system to use already-existing game systems, such as movie player, audio player, language & font system, 3d system.

checklist (what we'll see and how to determine task completion ):

- slick-looking credit screens with lots of fancy effects.

- people will love us and our credits !

comments:

- ALS may do this section of work.

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	effects

time scheduled:	1/5 july + 1/2 august

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- back to the old days ! play with code and see what special & weird effects come out !

checklist (what we'll see and how to determine task completion ):

- lots of weird, fancy effects in in-flight section of game.

comments:

- not sure how to describe this task yet.

- work with designers to see what they like / dislike.

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	game options screen

time scheduled:	1/3 march + 1/5 july

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- work on / with save-game data format.

- display menu screen of all user-configurable options.

- accept various user inputs.

- display options as user navigates menu system.

- work on / with menu system data & code.

checklist (what we'll see and how to determine task completion ):

- user can easily configure the game.

comments:

- make user-friendliness a priority !

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	jump effects

time scheduled:	1/3 april

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- use 3d &/or 2d graphics system & audio system code & data.

- respond to player "jump" command.

- play/display cool stuff to simulate a "jump" into hyperspace (whatever that may be like !)

checklist (what we'll see and how to determine task completion ):

- it will look & sound cool when player jumps.

comments:

- look at other space games and sci-fi movies and t.v. shows for ideas.

- work with designers for ideas.

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	langauge manager

time scheduled:	all of january

time spent:	1/2 january

status:		1/2 complete

technical description (description of the task and what will be involved to complete it):

- abstract the handling of language & localization of the game into data files.

- use id numbers to refer to text in game.

- define data format for text data.

- allow for double-wide characters.

- work with font system code to display text.

- specify additions to translation tool.

checklist (what we'll see and how to determine task completion ):

- translations department can translate game by just changing a data file of a well-documented format.

- translation tool to ease translators' jobs.

comments:

- this task is going well. FEEDBACK ME UP !!! read $/wc5/doc/technical/language.doc

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	main menu screen

time scheduled:	1/5 february + 1/5 july

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- display menu screen.

- accept user input.

- work on / with menu systems code & data formats.

checklist (what we'll see and how to determine task completion ):

- user has a cool front-end to the game.

comments:

- work with designers, artists & musicians.

- make user-friendliness a priority !

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	medal viewer

time scheduled:	1/3 may

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- display menu screen with "reward" graphics.

checklist (what we'll see and how to determine task completion ):

- player can see how well they're doing in the game.

- player can compare their performance against others.

comments:

- work with designers, artists & musicians.

- make player feel good about how they're doing. or make them feel bad. whatever !

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	multi-player config. screen.

time scheduled:	1/5 february + 1/5 july

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- display menu screen with multi-player game options.

- work on / with menu system code & data formats.

- accept various user input and respond appropriately.

- work on / with save game format.

checklist (what we'll see and how to determine task completion ):

- player has cool menu screen for setting up a multi-player session.

comments:

- work with desginers / artists / musicians & their ideas.

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	music data integration

time scheduled:	1/4 june

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- work on / with file / data streaming code.

- be aware of storage media access times and transfer rates.

- work with musicians on data formats.

- work with game / engine code to ensure music is always ready and is playing at a constant rate.

checklist (what we'll see and how to determine task completion ):

- the game will sound great !

comments:

- need good low-level file / data i/o code.

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	object viewer

time scheduled:	1/4 june

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- work on / with 3d systems code.

- use 2d & 3d graphics code & menu system code for object VDU.

checklist (what we'll see and how to determine task completion ):

- cool windows / viewports showing 3d game objects.

comments:

- is ALS doing this ?

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	particle system, explosions and debris

time scheduled:	2/5 february + 1/3 march

time spent:	1/2 january

status:		approx. 3/4 done.

technical description (description of the task and what will be involved to complete it):

- 3d vector particle system using either acceleration or velocity to control particles.

- high degree of randomness to greatly vary looks.

- pixel, polygon and bitmap support

checklist (what we'll see and how to determine task completion ):

- cool-looking explosions, "vapour trails", "friction burns" and debris.

comments:

- going well so far.

- work with artists & designers.

- look at other games, sci-fi movies & t.v. shows for ideas.

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	sound effects data integration

time scheduled:	1/3 may

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- work on sfx data format.

- work with low-level file / data i/o code.

- be aware of access times & transfer rates of storage media.

- work with game & engine code to ensure sfx data is always ready when needed.

checklist (what we'll see and how to determine task completion ):

- game will sound realistic.

comments:

- work with designers & sfx guys. make sure latest data is always in place.

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	VCR recording and playback.

time scheduled:	1/3 april

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- define data format to store player(s) input / position information.

- be aware of random number system for re-generation of game.

- be aware of user's storage media.

- user-friendly front-end to VCR

checklist (what we'll see and how to determine task completion ):

- player can record the game they are playing and later, watch what they did.

comments:

- work closely with designers.

- make it so the player can have real fun watching what they did in a game.

- we want this to be so cool, people will call their friends over to see their "recordings" !

_____________________________________________________________________________________