file: $/wc5/doc/technical/hugh/march.doc

description: hugh's tasks for march '97 listed for TDD.

author: hugh david, (c) origin systems, 1997

version: draft

_____________________________________________________________________________________

task name:	particle system, explosions and debris (final pass)

time scheduled:	5 days

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- expand on and complete first-pass code to provide game-quality explosions and debris.

- integrate wc4 bitmap explosions.

- finalize data format for designer-configurable explosions. (like bullets ?). work with MED, andy sommers & designers. explosions can be "added" to objects.

- qualitative &/or quantitative descriptions for explosions, e.g: "big particle explosion", "medium particle explosion with 10% chance of bitmaps", "small particle explosion with lots of generator particles", etc.

- investigate use of  particle-system-specific memory manager, overloading new & delete operators.

- allow for explosions / particles to be lights.

- required: design team time.

- required: some of andy sommers time. (MED integration).

checklist (what we'll see and how to determine task completion ):

- general explosions / particle systems and debris that can be easily configured through data files.

comments:

- since i may need to synchronize this work with others, perhaps i should work on the game option screen first.

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	game options screen (first pass)

time scheduled:	5 days

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- work on / with save-game data format.

- display menu screen of some user-configurable options.

- accept various user inputs.

- display options as user navigates menu system.

- work on / with menu system data & code.

- work on export class for user-alterable data. should this data exist in the menu system, or should it be in a separate export class ?

- more menu code to support more extensive data format support of menu-alterable options.

- more data-driven support of looks of menus ("cookies" as FORMs).

- i would like: input & feedback from design team.

checklist (what we'll see and how to determine task completion ):

- resolution-independent game options screen on top of spaceflight.

- some variables are seen to affect the game.

comments:

- i'm ready for resolution-scaleable bitmaps.

_____________________________________________________________________________________

_____________________________________________________________________________________

task name:	langauge manager (final pass)

time scheduled:	5 days

time spent:	0

status:		not started

technical description (description of the task and what will be involved to complete it):

- separate xmf/iff data files for each language ?

- research & test double-wide character set support, e.g.: glyph mapping in 2 bytes.

- split text string definition data into sensible separate files.

- expand langauge interface to include language-independent pixel-specific text formatting in 1 and 2 dimensions. (screen xy).

- required: do we ship with exactly 1 language per sku ?

- required: what support can we expect in translation tool ? in subtitling tool ?

- required: feedback on LANGUAGE.DOC from developers & translations department.

checklist (what we'll see and how to determine task completion ):

- translations department can translate game by just changing a data file of a well-documented format.

- translation tool to ease translators' jobs.

comments:

- this task was going well. i want this final stage to go well too. please FEEDBACK ME UP !!! please read $/wc5/doc/technical/language.doc

- since i would like to have input from others on the development team and also from the translations department, this task may have to wait until later in the month.

- it may not be possible for me to promise that this system is final until i have all the feedback i need.

_____________________________________________________________________________________